| CLOUD HEALTH Client Onboarding Overview | 🕐 Go-Live in 2–6 Weeks Your dedicated PSM guides you from kickoff to go-live |
| --- | --- |

WHAT TO EXPECT

Cloud Health assigns you a dedicated Partner Success Manager (PSM) on Day 1. Over 2–6 weeks, your PSM coordinates frontend build, backend configuration, clinical setup, and QA — so you arrive at go-live ready to take patient orders.

11-PHASE LAUNCH TIMELINE

| Phase | Description | Timing | Owner |
| --- | --- | --- | --- |
| 1 | Kickoff & Scope | Days 1–2 | [CH + C] |
| 2 | Access, Domains & Setup | Days 2–3 | [CH] |
| 3 | Brand & Patient Experience | Days 2–4 | [C → CH] |
| 4 | Products & Medication Mapping | Days 3–5 | [CH + C] |
| 5 | Intake & Checkout Config | Days 4–7 | [CH + C] |
| 6 | Provider & Clinical Workflow | Days 4–6 | [CH + P] |
| 7 | Pharmacy & Fulfillment | Days 4–6 | [CH + PH] |
| 8 | Patient Portal & Messaging | Days 6–9 | [CH] |
| 9 | Compliance & LegitScript | Days 1–10 | [C + CH] |
| 10 | CX & Marketing Setup | Days 7–10 | [C + CH] |
| 11 | E2E Testing, QA & Go-Live | Days 10–14 | [CH + C] |

[CH] = Cloud Health   [C] = Client   [P] = Provider Group   [PH] = Pharmacy

WHAT YOU PROVIDE  •  KEY DECISIONS

| WHAT YOU PROVIDE ▸ Brand assets: logo, colors, fonts ▸ Website domain & hosting access ▸ Intake quiz copy & treatment selection ▸ Signed LegitScript OPP app (or existing cert #) ▸ Stripe account or payment processor details ▸ Doctor group selection (Standard or Scale) ▸ Pharmacy partner preference ▸ Medication list + pricing ▸ CX team staffing / ticketing tool ▸ Marketing pixels & tracking IDs (GA4, Meta, TikTok) | KEY DECISIONS LegitScript: New app (~30 days) or existing cert? Doctor Group: Standard (Dermifi) or Scale (MDI/partners >500 Rx/mo)? Pharmacy: Promise/PerfectRx · Foothills · Smartscripts · Southend Checkout: Cloud Health Stripe master or custom processor? Attribution: Last-click or multi-touch? Recommended: 7-day click, 1-day view Affiliate Nets: Impact · ShareASale/Awin · PartnerStack · CJ · Rakuten |
| --- | --- |

GO-LIVE SIGNOFF AREAS

| ☐ Frontend & Intake QA | ☐ Checkout & Payments | ☐ Clinical Workflow | ☐ Pharmacy Routing | ☐ Patient Portal |
| --- | --- | --- | --- | --- |
| ☐ Compliance | ☐ CX Readiness | ☐ Marketing Pixels | ☐ E2E Test Cases | ☐ Final Authorization |

| Partner Success Manager Assigned on Day 1 kickoff call | Platform Support support@cloudhealth.io ¦ 99.9% uptime SLA | Go-Live Target 2–6 weeks from signed contract |
| --- | --- | --- |